CS 192 Software Engineering II
Implementation Plan

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Remarks
1		Plan and prepare Sprint Review Checklist	Mika Lenon, Camille Bacister	Implementation Plan
		Code [GUI]	Mika Lenon	Source Code
		Code [Database for 'Create Event']	Camille Bacister	Source Code
		Test [Database]	Mika Lenon	Test Scorecard Result	Use Test Scorecard done in CS 191
		Test [GUI]	Camille Bacister		Look if GUI fits mobile well
		Code Review	Camille Bacister, Mika Lenon	Code Review Result
		Other activities [Demo to client]	Mika Lenon, Camille Bacister
		Sprint Review	Mika Lenon	Sprint Review Document
		Sprint Retrospect	Camille Bacister	Sprint Retrospect Document	Link to Sprint Release Codes in GitHub