CS 192 AY 2014-2015
 Sprint Review Checklist

Reviewer's Name:	Mika Lenon		Peer Review Date:
Project Name	Watudu: Event Sharing Mobile App (Android)		Project ID:
			(if applicable)
Developer’s Name:	Camille Bacister, Mika Lenon	Sprint Number		1
Sprint Release Approved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

User Acceptance Criteria	Comply	Remarks
System should be able to deal with what the user wants to do inside the application (GUI)	/	User can move around few screens
System should be able to show the search bar (Home page)	/	We've only created the Home page (UI without the new logo yet)
System should be able to accept all information filled up by the user who made an event (See database)	X	We've decided to do different requirement which is Log-in and Register* *newly added use-case (nice-to-have)

# Reviewer’s Comments:
# - Testing of code is used for different requirement since the developer's changed the plan in the middle of sprint.
For the next sprint,
  - Improved home page with logo
  - Search events, View Events