CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Camille Grace Bacister / Date: March 4, 2016 / Project Name: Watudu / Client: Ma'am Annette / Sprint Number: 3
1. What were the main lessons your team learned in this sprint? / Focus on what needs to be done immediately, but also give time to other features. This sprint we dealt mainly on how to connect the database of the web application to our mobile applcation, but we focused so much that we forgot to enhance the other features as well. As we go along the sprints, we're starting to realize what is more important than the other so I think as we go along, we're going to decide better on things. / 2. Describe one example of what went right in this sprint. / We decided to search together during our v / 3. Describe one example of what went wrong in this sprint. / Always back up your files! Even if the tool we used doesn't have a “Save as” function, still make sure you have a copy of the “working” code. (Just copy the folder to some safe place if that's the only way) / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We will surely meet every 192 time, and make sure that there's progress in our sprint so we will be able to do the paper works day/s before the sprint deadline.