CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Mika Lenon / Date: Feb 5, 2016 / Project Name: Watudu / Client: Ma'am Annette / Sprint Number: 1
1. What were the main lessons your team learned in this sprint? / Before we modify our Implementation Plan, we must first search and have an idea on how to do all (if not, most) of the requriements. That way, we can estimate more which tasks we can do and must accomplish for the next sprints. / 2. Describe one example of what went right in this sprint. / It took us one of the two meeting that we have just watching video tutorial, and reading step-by-step training. Thanks to that, we somehow understood how android studio works and now, we are also familiar with how the different text files (.ava, and xml) work. / 3. Describe one example of what went wrong in this sprint. / Always back up your files! Even if the tool we used doesn't have a “Save as” function, still make sure you have a copy of the “working” code. (Just copy the folder to some safe place if that's the only way) / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We will surely meet every 192 time, and make sure that there's progress in our sprint so we will be able to do the paper works day/s before the sprint deadline.