CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Mika Lenon / Date: Feb 5, 2016 / Project Name: Watudu / Client: Ma'am Annette / Sprint Number: 4
1. What were the main lessons your team learned in this sprint? / Always have a back-up plan and don't wait for the other group's progress before you move. Make a dummy server if you need. We must also learn database again because it can be helpful, im sure. / 2. Describe one example of what went right in this sprint. / Getting more and more familiar with android studio and can easily make a screen/page from scratch now. / 3. Describe one example of what went wrong in this sprint. / Still can't follow the task assignment because if one person get stock on her job, one would neeed to help the other. Since it's only the two of us, we can't help it but study both of our tasks. At the same time, this slow us down. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / We will make a dummy file to start parsing so we can use the data to show on the screen.