CS 192 AY 2014-2015
 Sprint Review Checklist

Reviewer's Name:	Camille Bacister		Peer Review Date:		02/19/16
Project Name	Watudu: Event Sharing App (Android)		Project ID:
			(if applicable)
Developer’s Name:	Mikaela Lenon, Camille Bacister	Sprint Number		2
Sprint Release Approved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

User Acceptance Criteria	Comply	Remarks
System should be able to let user create an event by inserting writable textbox and clickable buttons (GUI)	/	User can now create event however database is not yet available for modification or edit.
System should be able to let the user change some informations about their event (GUI)	x	Edit button is not yet availlable.
The user should be able to search from the improved home page and also from the search bar at the top-right part of the screen (UI)	/	Search Bar at the top most part is not yet finalized.
System should be able to prompt the details of the event searched when clicked (UI)	/	Prompts list but not yet the details when searched.
System should be able to update the Webapp's Database for actions in the User Interface	x

# Reviewer’s Comments:
Database is finalized but not yet implemented.

After 2 sprints, these are the requirements completed (note: UI only)
  - Log-in
  - Register
  - Search Event
  - Create Event

 Now, these are other requirements to be started but not yet done:
- Tab Widget which will be the main body of our application. These tabs at the bottomost part is now included in the GUI, clickable but not yet directed to their proper pages.
- List View of “hard coded” events for now